## Slide 1: Mid-Point Presentation Group 22
Shane Mulrooney
Sean Fulton
Cree Gunning

## Slide 2: Application Idea (Shane)
Video game application
Borrowed inspiration from multiple games
  Call of Duty: Zombies
  Hotline Miami
Merged genres to create something unique

## Slide 3: Target Audience (Shane)
Top-down shooter genre
Endless round-based games
Pixel-art styled games
For fans of:

## Slide 4: Technologies Used (Cree)
Game Development Program: Godot
  Uses GDScript which is simple and easy to learn/use. Designed to be familiar to users who have used Python.
  Decided this would be best program to use as it incorporates a lot of features that are needed within out game, e.g. Simple character animation, collision detection layers, tile maps, multiple scenes, instances, etc.
Github Desktop
  Used in order to keep the game file updated and readily available for all team members at all times.
  Allows user to easily push the work that they have done to the repository, and then other team members simply pull the origin to receive updated game file.

## Slide 5: Project Plan (Cree)
Plague Panic Gantt Chart
Chart: Game Development Gantt Chart
| Preparatory Phase | Full Understanding of Concept | Character Movement | Boundaries | Spawning Enemies | Interaction between Sprites | Health System | Round and Wave System | Sprite Animation | Different Weapons (Polymorhism) | Environmental Interaction | Final Testing and Debugging Phase
Start Date | 44222 | 44235 | 44257 | 44257 | 44265 | 44265 | 44265 | 44272 | 44288 | 44295 | 44302 | 44315
Duration (days) | 12 | 21 | 7 | 30 | 14 | 22 | 22 | 7 | 26 | 14 | 12 | 8
Preparatory Phase Full Understanding of Concept Development of Basic Functioning Game Finishing Touches Final Testing and Debugging Phase

## Slide 6: Progress So Far (Sean)
First Level:
  The first level / map of the game is partially finished with Buildings and Spawn Points.
Enemies and Player Character Development:
  The zombies which are the enemies of our player character have been created, with AI to chase the player character each round.
Current Goals:
  Researching player items, to allow the player to collect items to be later used.
  Give the player a weapon to fight back against the enemies of the game.
  Improve the main level to give enough area for the player to explore and collect items placed in the world.

## Slide 7: Challenges Faced (Sean)
Changed Development Engine: PyGame
  Limited Development Range.
  Would not achieve the scope of our application.
  Now using Godot.
Creating the Enemy AI, to chase the Player
  Initially made Enemies chase any collision Object.
  Changed to chase just the Player.